## Slide 1
SOFTWARE DEVELOPMENT TIMELINE TEMPLATE
PROJECTS + TASKS | START | END | OWNER | SEPTEMBER | OCTOBER
PREP |  |  |  |  | 
Set Kick-Off Meeting | 09/02 | 09/02 |  |  | 
Agree on Objectives | 09/03 | 09/07 |  |  | 
INITIATION |  |  |  |  | 
Detailed Requirements | 09/07 | 09/09 |  |  | 
Hardware Requirements | 09/09 | 09/11 |  |  | 
Final Resource Plan | 09/11 | 09/15 |  |  | 
Staffing | 09/15 | 09/17 |  |  | 
DEVELOPMENT |  |  |  |  | 
Technical Requirements | 09/17 | 09/21 |  |  | 
DB Development | 09/21 | 09/23 |  |  | 
API Development | 09/23 | 09/25 |  |  | 
UI Client | 09/25 | 09/29 |  |  | 
Testing | 09/29 | 10/02 |  |  | 
Development Complete | 10/02 | 10/05 |  |  | 
OPERATIONS |  |  |  |  | 
Hardware Configuration | 10/05 | 10/07 |  |  | 
System Testing | 10/07 | 10/09 |  |  | 
LAUNCH | 10/09 | 10/09 |  |  | 
20%
70%
100%
100%
70%
TODAY
PROJECT STATUS REPORT 09/20
https://www.smartsheet.com/content/ppt-gantt-chart-templates

## Slide 2
SOFTWARE DEVELOPMENT TIMELINE TEMPLATE
PROJECTS + TASKS | START | END | OWNER | MONTH 1 | MONTH 2 | MONTH 3
PREP |  |  |  |  |  | 
Set Kick-Off Meeting |  |  |  |  |  | 
Agree on Objectives |  |  |  |  |  | 
INITIATION |  |  |  |  |  | 
Detailed Requirements |  |  |  |  |  | 
Hardware Requirements |  |  |  |  |  | 
Final Resource Plan |  |  |  |  |  | 
Staffing |  |  |  |  |  | 
DEVELOPMENT |  |  |  |  |  | 
Technical Requirements |  |  |  |  |  | 
DB Development |  |  |  |  |  | 
API Development |  |  |  |  |  | 
UI Client |  |  |  |  |  | 
Testing |  |  |  |  |  | 
Development Complete |  |  |  |  |  | 
OPERATIONS |  |  |  |  |  | 
Hardware Configuration |  |  |  |  |  | 
System Testing |  |  |  |  |  | 
LAUNCH |  |  |  |  |  | 
TODAY
TASK NOTES / MILESTONE 00/00
TASK NOTES / MILESTONE 00/00
TASK NOTES / MILESTONE 00/00
TASK NOTES / MILESTONE 00/00
https://www.smartsheet.com/content/ppt-gantt-chart-templates